## Methodology for developing capability maturity levels for PPP stakeholder organisations using critical success factors

## Abstract

**Purpose-** The success of any public-private partnership (PPP) project is largely dependent on the country’s maturity on critical success factors (CSFs) that made PPP projects successful. Thus, the identification of metrics and standards for measuring the maturity of stakeholder organisations on CSFs for PPP projects implementation remain a challenge. Therefore, the purpose of this study is to use CSFs to develop a process maturity and determine the current maturity levels of stakeholder organisations in PPP projects implementation in Nigeria.

**Design/methodology/approach-** The study adopted literature review and six PPP project case studies including interviews in each case study and expert forum. The outcome of a comprehensive literature review provides a total list of fourteen CSFs that made PPP projects successful in Nigeria. These CSFs were employed for capability maturity levels definition ranging from level 1(Ad hoc) to level 5(Optimizing) in line with Capability Maturity Model (CMM) concept. Quantitative assessment was considered as a support tool for making an overall assessment of both the public and private organisations current capability maturity levels and for comparison approach.

**Findings-** A capability enhancement framework for stakeholder organisations in PPP project was developed. This framework was employed in assessing the current capability maturity levels of stakeholder organisations involved in PPP projects in Nigeria. Using this framework, it was found that public sector organisations were positioned between maturity level 1 and maturity level 2 (out of 5 maturity levels) on CSFs applicable to them. While most private sector organisations were placed in maturity level 2 on CSFs associated with them.

**Practical implication:** The results emanated from this study provided both the theoretical and practical implications. The theoretical implication provides new insights into the usefulness of CSFs in PPP projects and indicates that merely identifying possible CSFs for PPP projects are not sufficient. The practical implication shows that the framework developed in this study had provided the benchmark for the identification of methodical approach, and standard to process improvement in PPP infrastructure projects, which can be replicated in both the developed and developing countries. Thus, the framework could be used to benchmark future studies.

**Originality/value-** The framework would provide a useful guide and roadmaps for improvement by indicating ‘what’ needs to be done by stakeholder organisations involved in PPP projects in achieving higher capability maturity levels on identified CSFs for PPP projects in Nigeria and developing countries at large.

**Keywords:** Critical success factors, capability maturity model, PPP projects, organisations, stakeholders, Nigeria.

Paper type **Research paper**

## Introduction

Governments in many countries ranging from mature economies to emerging market economies have found partnerships with the private sector as an attractive alternative to increasing and improve the supply of public infrastructure facilities. In line with global trends, both the federal and state governments of Nigeria are ameliorating the key infrastructure challenges through the involvement of the private sector in infrastructure development via PPPs. This has led to over 51 infrastructure projects undertaken through PPPs between 1990 and 2009 (Vetiva, 2011). In 2013 and 2014, about 66 PPP infrastructure projects were in the pipeline (Infrastructure Concession Regulatory Commission, 2014). At present, the number of PPP infrastructure projects undertaken in Nigeria are of increase ranging from airport, seaports, roads, rails, power and energy, markets complex development, university hostel development, housing, commercial offices among others. Therefore, in a globalizing world there is a considerable interest in identifying critical success factors (CSFs) that made PPP projects successful (see Qiao *et al*., 2001; Jefferies *et al*., 2002; Zhang, 2005; Li *et al*., 2005; Cheung *et al*., 2012; Babatunde *et al.,* 2012; Dada and Oladokun, 2012; Famakin *et al*., 2012; Babatunde *et al*., 2015) among others.

Bullen and Rockart (1981) argued that the potential application and usefulness of the CSFs concept generated considerable interest in industry, as CSFs seemed to be an aid to management to strategize, plan, manage, monitor and achieve organisational goals. This is affirmed by many researchers. For instance, Ram and Corkindale (2014) asserted that the births of CSFs have introduced a new organisational approach for helping to achieve performance goals and competitiveness. The CSFs concept promised a systematic way of identifying the key areas that require the constant and careful attention of management to achieve performance goals. Fortune and White (2006) asserted that CSFs are the best-known approach for tackling the human and organisational aspects of projects. Niazi *et al.* (2003) argued that CSFs are used to establish a baseline to formulate a means for the maturity of the process. Yeo and Ren (2009) claimed that process maturity is mainly dependent on key capability areas extracted from CSFs. Ali and Kidd (2013) stated that the identification of CSFs help practitioners to work on areas responsible for the success of a process. Niazi *et al*. (2003) emphasised on the identification of CSFs is the measure to provide guidelines for improvements.

World Economic Forum (WEF) (2013) reported that the success of any PPP project is largely dependent on the country’s maturity on each CSF that made PPP projects successful. Thus, approaches to using CSFs to develop PPP process maturity received scarce attention. For instance, there is a paucity of studies conducted to investigate the maturity of stakeholder organisations on CSFs for PPP projects, especially in Nigeria and developing countries at large. Few studies that investigated PPPs maturity (see Deloitte, 2007) failed to discuss the phenomenon from primary stakeholder organisations’ perspectives. This study aims to fill this gap. It is in pursuance of this that primary stakeholder organisations in both the public and private sectors already involved in PPP projects implementation to include public sector authorities, concessionaires, local lenders/banks, consultants, and contractors are assessed to know their current capability maturity levels in respect to CSFs for PPP projects in Nigeria.

## Capability maturity model (CMM) concept

Capability maturity concept has its origin in quality process improvements and traces back to Crosby (1979) studies in the late 1970’s. Paulk *et al*. (1993) stated that Capability Maturity Model (CMM) was first developed in the software industry by the Carnegie Mellon University as a framework to inspect capability maturity of software providers. Fraser *et al*. (2002) affirmed that the modern day capability maturity concept gained its popularity based on the software CMM, initiated in the early 1990’s in the USA. Eadie *et al*. (2011) asserted that since 1991, many CMMs have been developed and recognised internationally. The concept of CMM is increasingly applied in many disciplines. For example, software engineering, manufacturing, project management in construction industry among others as a means for both assessment and a roadmap for improvement (Fraser *et al.,* 2002; Yeo and Yen, 2009). Software Engineering Institute (SEI) (2010) reported that CMMs focus on improving processes in an organisation. However, a similar application on stakeholder organisations involved in PPP projects implementation across the world is limited. Considering this awareness, there is a need for a framework to be developed to assess the current maturity of stakeholder organisations in PPP projects. The framework would provide the roadmap for continuous improvement to guarantee the long-term success of PPP projects implementation, particularly in developing countries. Today, the CMM has metamorphosed to become CMMI, where “I” denotes “Integration” of System or Software Engineering (SEI, 2010). This study adopted CMMI concept out of a number of maturity models available. The rationale for adopting CMMI is that it provides a step-by-step framework, which enables organisations to assess where they positioned within the framework and then provides guidelines on what are their process improvement priorities (see Paulk *et al*.,1993; Hutchinson and Finnemore, 1999; SEI, 2010). It is also due to its huge recognition by the industry and academia. For instance, notable earlier researchers in construction management and economics have adopted CMMI for their studies and have been published in reputable refereed journals (see Sarshar *et al*., 2000; Keraminiyage *et al*., 2006; Keraminiyage *et al*., 2007; Sun, 2009; Eadie *et al*., 2011; Eadie *et al*., 2012).

### **CMMI process areas**

CMMI identify 22 generic process areas and describes it as a cluster of related practices in an area with a view to making improvement in that area (SEI, 2010). The identified 22 process areas in CMMI are classified into four. This includesprocess management, project management, engineering, and support. The concept of process capability maturity within an organisation is presented as models, which comprise several maturity levels (Keraminiyage *et al*., 2007). Therefore, the maturity level is described as an evolutionary plateau for organisational process improvement (SEI, 2010). In CMMI, there are five maturity levels, and each level provides for process improvement in an organisation. The five maturity levels in CMMI are represented by the numbers “1 to 5”, and are presented in Figure 1 as follows:

**>>>>>>>>>>>>>>>Insert Figure 1 <<<<<<<<<<<<<<<<<<<<**

As shown in Figure 1, the maturity levels are in ascending order that indicates that organisation that intends to advance to higher levels has to fulfil higher capability levels criteria. This study adopted the CMMI concept to assess and determine the current maturity levels of stakeholder organisations in PPP projects with a view to providing a roadmap for improvement.

### **Characteristics of capability maturity levels**

Curtis *et al*. (2002) asserted that excluding maturity level 1; all other maturity levels (i.e. level 2 to level 5) are characterised by a set of interrelated practices. Therefore, it is necessary to understand the peculiarities of each maturity level (i.e. level 1- level 5) as depicted in Figure 1. The five maturity levels are named as ad hoc, repeatable, defined, managed, and optimising. The characteristics of each maturity level are briefly discussed as follows:

#### Level 1—Ad hoc

Some earlier researchers also called this level initial (Curtis *et al*., 2002). Whatever this level is called either ad hoc or initial, it is referred to as immature (Sarshar *et al*., 2000). Organisations at this level usually have difficulty in retaining talented individuals, processes are chaotic, results are unpredictable, and project success depends on individual efforts within the organisations (Curtis *et al*., 2002; Kwak and Ibbs, 2002; Keraminiyage *et al*., 2007).

#### Level 2—Repeatable

Organisations at this level have the likelihood to predict the project (Sarshar *et al*., 2000). In level 2, processes are established, and practises/or activities are carried out in line with organisation policy (SEI, 2010; Office of Government Commerce OGC, 2010). The practices undertaken are unit level issues including establishment of commitments, resources and training are provided, and responsibilities are assigned among others (Curtis *et al*., 2002; SEI, 2010, PRINCE 2, 2012). The establishment of a strong unit for practices guarantee more sophisticated practices at higher levels of maturity.

#### Level 3—Defined

At level 3 standard processes, methodologies among others are established within the organisation (SEI, 2010). These standard practices are used to establish consistency across the organisation (SEI, 2010). Sarshar *et al*. (2000) argued that organisation at level 3 develops the capability to capture and share best practices. Curtis *et al*. (2002) averred that maturity level 3 helps an organisation gaining competitive advantage with the development of different competencies to achieve organisation and business strategies. Therefore, an organisation at level 3 has established the organisational framework for developing its workforce.

#### Level 4—Managed

At level 4, tools and database are in use, and predictions are made, based on statistical analysis (Crawford 2006; SEI, 2010; APSC, 2012; PRINCE 2, 2012). Therefore, the organisation is managing its capability and performance quantitatively (Curtis *et al*., 2002; SEI, 2010; OGC, 2010; PRINCE 2, 2012). This capability is sustained and used as criteria in managing projects and other activities (Curtis *et al*., 2002; SEI, 2010).

#### Level 5—Optimising

This is the most mature level. Therefore, organisation focuses on continual improvement through incremental and innovative process (Curtis *et al*., 2002; Kwak and Ibbs, 2002; Keraminiyage *et al*., 2007; SEI, 2010; OGC, 2010; PRINCE 2, 2012). At this stage, individuals are empowered to improve their process, organisation capturing lessons learned and feedback loop in place. Further, both qualitative and quantitative approaches are adopted by organisation to understand the variations inherent in the process (Paulk *et al.,* 1993; Curtis *et al*., 2002; SEI, 2010; OGC, 2010; PRINCE 2, 2012). The summary of each maturity level characteristics is presented in Table 1 as follows:

**>>>>>>>>>>>>>>>Insert Table 1 <<<<<<<<<<<<<<<<<<<<**

Having identified the characteristics of each capability maturity level as indicated in Table 1, the following criteria are provided as a guide to ensure that organisations are not overstayed when advancing through their capability maturity levels. The criteria are as follows:

* Organisations seeking to move from capability maturity level 1 to level 2 should establish a more disciplined process and a process group.
* Organisations advancing from level 2 to level 3 must have in place: (i) policies and plans that indicated the organisation will perform the process; and (ii) the organisation has been disciplined by establishing sound project management.
* Organisations moving from level 3 to level 4 must have demonstrated: (i) organisational standard process exists that associated with that process area; (ii) the processes in the organisation are more consistently defined and applied because they are based on organisational standard processes.
* Organisations seeking to move from level 4 to level 5 must have exhibited: (i) organisation focused on performance improvement of processes by using statistical and other quantitative techniques to improve organisational and project processes; (ii) organisation focused on understanding and controlling performance at the sub-process level and using the results to manage projects, and predictions are based in part, on a statistical analysis.
* Organisations in level 5 should be demonstrating: (i) continuous wide performance management and process improvement by using both qualitative and quantitative data to make decisions.

## Maturity models in the construction industry

Some studies on CMM have been conducted in the construction industry. For instance, Sarshar *et al*. (2000) conducted research called Structured Process Improvement in Construction Enterprises (SPICE) to understand the applicability of the principles of CMM in the construction industry. The SPICE project aimed at improving processes on individual construction projects. Keraminiyage *et al*. (2006) presented a conceptual framework for the construction higher capability maturity level dynamics. Keraminiyage *et al*. (2007) identified higher capability maturity KPAs (key process areas) of construction organisations. Sun *et al*. (2009) conducted a study on a change management maturity model for construction projects. Eadie *et al*. (2011) identified the KPAs for an e-capability maturity model for construction organisations in the UK. Eadie *et al*. (2012) developed measures to capture capability maturity of ICT applications in the construction industry among others. Saleh and Alshawi (2005) asserted that there are some different models that can be used to establish the maturity of a system. Thus, the selected maturity models applied to project management in the construction industry are presented in Table 2 as follows:

**>>>>>>>>>>>>>>>Insert Table 2 <<<<<<<<<<<<<<<<<<<<**

It is evident from Table 2 that some maturity models are in existence and applied to project management in the construction industry with a view to improving productivity and attains quality gains. However, contributions of these maturity models to PPP project implementation are limited. Sarshar *et al*. (2000) advocated for a process improvement framework for the construction industry to meet the targets set by Sir Michael Latham in *constructing the team* (Latham, 1994). It is against this backdrop that necessitated this study aims at using CSFs to develop a capability enhancement framework for stakeholder organisations in PPP projects in Nigeria. Currently, no such framework exists in PPP projects, and this development is considered to be beneficial to the construction industry at large. Therefore, this framework would be useful in assessing the current capability maturity level of stakeholder organisations involved in PPP projects. It would further provide the roadmap for continuous improvement to guarantee the long-term success of PPP projects implementation in Nigeria and developing countries at large.

## Research methodology

The methodology adopted for this study comprised a number of methods, namely, review of the literature, case studies (including semi-structured interview and review of documentary evidence within each case study), expert forum and validation (see Figure 2).

**>>>>>>>>>>>>>>>Insert Figure 2 <<<<<<<<<<<<<<<<<<<<**

In order to produce a plan that guides the process of collecting and analysing the data for this study, it is important, first to establish the philosophical underpinning on which the study stands. For instance, earlier researchers have emphasised a philosophical underpinning in the research process (see Collis and Hussey, 2003; Flick, 2006; Thurairajah *et al*., 2006; Dainty, 2007; Badu *et al*., 2012). Against this backdrop, the philosophical approach to case study design is based on post-positivist. This is supported by earlier researchers (see Eisenhardt, 1989; Flyvbjerg, 2011; Yin, 2012) that viewed the case study approach from a post-positivist viewpoint. Also, a number of earlier researchers supported case study research design. For instance, Amaratunga and Baldry (2001) asserted that case study research provides a holistic view of an event being studied. Fellows & Liu (2008) stated that case study allows an in-depth investigation of a research subject. Barkley (2004) argued that case study design is suitable for addressing “how” and “why” research question (s) within a study. Within the context of this study, a multiple case study approach was adopted to answer the research question:

*RQ1.* How can capability maturity levels of PPP stakeholder organisations be developed using CSFs?

Case study design can be in two forms: (i) a single case; and (ii) a multiple cases (Yin, 1994). Barkley (2004) argued that the choice of either single case or multiple case designs is greatly influenced by the nature of the research study. Yin (2003) claimed that using a single case study may not be relied on to draw conclusions about the population. Barkley (2004) argued that using a multiple case design allows generalisation of findings or replication within the cases. Yin (2009) affirmed that the results generated through multiple case studies are considered more compelling and robust. Thus, PPP infrastructure projects are unique, and it is unlikely to generalise the findings from a single project case study, particularly in developing countries where culture and stakeholders maturity are different. It is against this backdrop that multiple case studies were employed to investigate the research question and generate more reliable data, and to minimise misrepresentation. Amaratunga and Baldry (2001) argued that cases selections are unavoidably involved discretion and judgement. Creswell (2009) asserted that the researchers are purposively select cases and participants. Thus, the selection of the participants and cases does not necessarily involve a large number of participants and cases (Creswell, 2009). It is on this note that this study selected six PPP infrastructure project case studies in Lagos metropolis, Nigeria. The selected case studies were grouped into two sets. The first set comprised physical infrastructure/or civil and engineering PPP projects. This includes the concession of Lekki-Epe Expressway (road); the concession of Muritala Mohammed Airport (MMA2); and the concession of seaports. The second set encompassed social infrastructure PPP projects. This includes the development of university hostel accommodation (i.e. Emerald hostel at University of Lagos); Kanti towers modern office complex; and development of Tejuosho ultra-modern shopping complex within the study area. The summary of the selected six case studies is presented in Table 3.

**>>>>>>>>>>>>>>>Insert Table 3 <<<<<<<<<<<<<<<<<<<<**

The rationales for choosing these PPP infrastructure project case studies are: (i) they are the first set of PPP infrastructure projects awarded by federal government and Lagos state government in Nigeria; (ii) the six selected case studies are in operation stage; (iii) it is apparent that the selected case studies are exhibiting appropriate characteristics of CSFs that made the case studies successful; and (iv) the stakeholder organisations involved in these case studies have the ability to determine their current capability maturity levels on each CSF and possibility for continuous improvement. Therefore, the selected PPP case studies are adjudged appropriate and suitable for developing a capability enhancement framework for stakeholder organisations in PPP infrastructure projects in Nigeria. This is similar to earlier studies on Capability Maturity Model (CMM). For instance, Sarshar *et al.* (2000) adopted two case studies when conducting a business process diagnostics tool for construction projects (i.e. SPICE). Cooke-Davies and Arzymanow (2003) adopted case study when exploring the maturity of project management in six different industries. Bay and Skitmore (2006) conducted six case studies when assessing the level of project management maturity in Indonesian companies. Rwelamila (2007) conducted one case study when exploring project management maturity in public sector infrastructure organisations in South Africa. Rwelamila and Phungula (2009) undertook one case study when assessing organisational project management maturity of the South African public institutions involved in public-private partnership (PPP) projects.

The target population for this study are key stakeholders/top management to include public sector authorities (i.e. ministries, department, and agencies), concessionaires, local lenders/banks, consultants, and contractors’ organisations involved in the aforementioned six PPP project case studies. As earlier stated, the study adopted a number of methods for gathering the data (see Figure 2). For instance, a comprehensive literature review was conducted. The outcome of the literature review made a significant input into the identification of the specific CSFs for the successful PPP infrastructure projects in Nigeria. It also strengthened the basis of inquiry for the empirical data collection and analysis. This study therefore, adopted the CSFs for PPP projects identified by previous researchers through a rigorous primary data collection and analysis in Nigeria (see Babatunde *et al*., 2012; Dada and Oladokun, 2012; and Babatunde *et al*., 2015). These selected studies on CSFs in Nigeria have been published in reputable international journals and thus recognised by both academia and industry in Nigeria. Thus, the identified CSFs were filtered (i.e. to avoid duplication) to generate a total of 14 CSFs that made PPP projects successful in Nigeria. In this regard, the identified 14 CSFs are adjudged typical of any successful PPP project in Nigeria.

Therefore, the 14 identified CSFs were employed for capability maturity levels definition ranging from level 1(Ad hoc) to level 5(Optimizing) in accordance with Capability Maturity Model (CMM) concept, this led to the development of conceptual framework (see Figure 2). This approach is similar to earlier studies. For instance, Keraminiyage *et al.* (2006) adopted literature review to identify KPAs when exploring the dynamics of the CMM higher capability maturity level characteristics within the UK construction. Ram and Corkindale (2014) used already identified CSFs in the literature when examining the role of CSFs for enterprise resource planning (ERP) among others. In order to refine the conceptual framework, a five-man expert panel drawn from both public and private sector organisations was constituted, due their organisations notable involvement in PPP infrastructure projects in Nigeria. The criteria formulated by Chan *et al*. (2001) were modified to identify eligible experts for the panel as follows:

* Having above 10 years working experience in construction industry.
* Involving directly in over 5 PPP infrastructure projects implementation.
* Having reached the managerial level in the public sector or managing director in the private sector or head of the unit in financial institutions/local banks.

Consequently, 5 experts were purposively selected after satisfying the criteria as mentioned earlier. This approach is supported by some earlier researchers. For instance, Marshall (1996) asserted that purposive sampling technique enables the researcher to select actively the most productive sample to answer the research question(s). Badu *et al*. (2012) argued that purposive sampling technique enables a researcher to select the study participants consciously. The category of stakeholder organisations selected for the expert forum is as follows:

* Expert 1: Local lender/Bank- First Bank of Nigeria Plc. (Head office)
* Expert 2: Public sector authorities- PPP office, Lagos
* Expert 3: Public sector authorities- Lagos State Development and Property Corporation
* Expert 4: Concessionaire- Lekki Concession Company, Lagos
* Expert 5: Consultant-Royal Haskoning DHV (Nigeria office).

The selected experts were consented to participate in the forum. Thus, the documents encompassed: cover letter; instructions; conceptual framework; capability maturity levels (1-5) characteristics; and editing document were sent through email to the 5-man expert panel. After one month, they all gave their feedback. Hence, the feedback was used to refine and improve the conceptual framework. Thereafter, the conceptual framework was taking to the aforementioned six PPP case studies for the purpose of verification of the capability maturity levels definition of the framework and to use the framework to determine the current capability maturity levels of stakeholder organisation on each CSF (see Figure 2). The semi-structured interviews were conducted to tap lived experience and interviewees were selected from the top management of different key stakeholders in both the public and private sectors in the aforementioned six PPP case studies (see Figure 2). Thus, face-to-face interviews were conducted with 36 key stakeholders comprised 18 interviewees from the public sector and 18 interviewees from the private sector in the six PPP case studies (see Table 3 for details). These key stakeholders in each case study comprised 3 from the public sector authorities (i.e. ministries, department and agencies) and 3 from the private sector to include: consultants, concessionaires, local lenders/banks, and contractors (see Table 3 for details). In ensuring the reliability and validity, both internal and external validations were conducted on the framework developed in this study (see Figure 2).

## Results and discussion

Table 4 shows the background information of 36 interviewees from both the public and private sectors in the six PPP case studies (representing six interviewees in each case study). The interviewees were top management with their professional years of experience ranging from 8 to 28 years (see Table 4 for details) and had directly involved in PPP infrastructure projects from conception to completion.

**>>>>>>>>>>>>>>>Insert Table 4 <<<<<<<<<<<<<<<<<<<<**

The verification and refinement of the framework were achieved through the use of framework for the semi-structured interviews coupled with personal observation, and review of documentary evidence in the six case studies. In order to use the framework to assess the stakeholder organisations current capability maturity level on the identified 14 CSFs, a capability maturity level between 1-5, where 1 = ad hoc and 5= optimizing was provided in the framework. Consequently, within a particular capability maturity level (i.e.1-5), an identified factors characteristics were provided, which were used as the criteria for the rating of the interview questions with respect to each CSF. In this regard, a scale rating 1-5 was developed to rate the extent the stakeholder organisations have gone into a particular capability maturity level they belong. Therefore, the quantitative assessment was considered as a support tool for making an overall assessment of both the public and private organisations current capability maturity levels and for comparison approach. This is supported by previous researchers. For instance, Bay and Skitmore (2006) quantitatively assessed the level of project management maturity in Indonesian companies. Tembo and Rwelamila (2008) measured project management maturity in public sector organisation in Botswana. Cooke-Davies and Arzymanow (2003) quantitatively assessed the maturity of project management in six different industries. Rwelamila and Phungula (2009) adopted quantitative assessment when exploring organisational project management maturity of the South African public institutions involved in public-private partnership (PPP) projects among others. It is on this premise that the researcher was able to assess the current capability maturity levels of stakeholder organisations involved in PPP projects implementation. The results of average total scores for each of the assessed 14 identified CSF from both the public and private sectors in the six case studies are presented in Table 5 as follows:

**>>>>>>>>>>>>>>>Insert Table 5 <<<<<<<<<<<<<<<<<<<<**

Table 5 indicates the capability maturity levels of the stakeholder organisations involved in PPP infrastructure projects from both the public and private sectors on 14 CSFs assessed in this study. The findings reveal that 12 (out of 14) CSFs that assessed were applicable to the public sector organisations and their capability maturity levels ranging from 1.40 to 2.85, which is maturity level 1 (ad hoc) and maturity level 2 (repeatable). It can be deduced that the public sector organisations including ministries, departments, and agencies have low capability maturity levels between level 1 (ad hoc) and level 2 (repeatable) on these CSFs. For instance, the public sector organisations were in level 1 (ad hoc) on project technical feasibility, transparency in the procurement process, and appropriate risk allocation and risk sharing with their overall average scores of 1.40, 1.60, and 1.70 respectively. Thus, these scores were equivalent to 28%, 32%, and 34% respectively of the overall total score of 5 points assigned to the maximum point achievable. This finding is similar to previous studies. For instance, Rwelamila (2007) found that the public sector organisations involved in large infrastructure projects in South Africa were at the lowest level of maturity, which is level 1 (out of 5 maturity levels). Rwelamila and Phungula (2009) found that project management maturity of the South African public sector organisations involved in PPP projects were in maturity level 1 (out of 5 maturity levels) which is ‘ad hoc’. Tembo and Rwelamila (2008) found an average maturity level of 2.3, which is maturity level 2 in all project management knowledge areas in public sector organisations responsible for infrastructure development in Botswana among others.

Table 5 further shows the capability maturity levels of the private sector organisations including concessionaires, local lenders/banks, contractors, and consultants on 8 (out of 14) CSFs associated with the private sector (see Table 5 for details). The result indicates that the private sector organisations capability maturity levels were ranging from 2.45 to 3.20, which is maturity level 2 (repeatable) and maturity level 3 (defined). Thus, the private sector organisations were in level 3 (i.e. defined) on project economic viability, and thorough and realistic assessment of the cost and benefits with their overall average scores of 3.20 and 3.13, which is equivalent to 64% and 62.6% of the overall total score of 5 points assigned to the maximum point achievable. Also, the private sector organisations were in level 2 (i.e. repeatable) on the others CSFs applicable to them (see Table 4). Moreover, the total average scores attained under each CSF from both the public and private sector organisations were mapped along the capability maturity levels (i.e. Level 1 – Level 5) to show the trends of their current capability maturity levels as illustrated in Figure 3 and Figure 4 as follows:

**>>>>>>>>>>>>>>>Insert Figure 3 <<<<<<<<<<<<<<<<<<<<**

**>>>>>>>>>>>>>>>Insert Figure 4 <<<<<<<<<<<<<<<<<<<<**

The arrows in Figure 3 and Figure 4 indicate the public and private sector organisations current capability maturity levels with respect to each CSF associated with each stakeholder organisation in PPP projects implementation in Nigeria. Therefore, as stated earlier the quantitative assessment was considered as a support tool for making an overall assessment of both the public and private organisations current capability maturity levels and for comparison approach. Therefore, this study presents the framework that contains two CSFs applicable to both the public and private sector organisations in Figure 5 as follows:

**>>>>>>>>>>>>>>>Insert Figure 5 <<<<<<<<<<<<<<<<<<<<**

## **Framework validation and evaluation**

Framework validation is important to ensure the quality of the research outcomes (Cheung, 2009). Awodele (2012) affirmed that framework validation and evaluation are complementary in nature and both are required to prove the reliability and validity of a given framework. It is on this premise that both the internal and external validation was conducted on the stakeholder organisations capability enhancement framework developed in this study (see Figure 2). In achieving the internal validation, the researcher presented the framework to already interviewed top management staff in the six PPP project case studies (see Figure 2 and Table 4 for interviewees’ details). The selected top management are prospective users of the framework. Thus, the purposes of presenting the framework in the case studies are:

1. To enable the key stakeholders/top management assess and identify any process issues not addressed in the framework.
2. To internally validate the framework, based on suitability and applicability of the framework in PPP projects implementation in Nigeria.
3. To determine if the recommendations derived are meaningful.

(1) The case studies assessment on any process issues not addressed in the framework revealed that stakeholders were satisfied with the framework, but several comments were raised as follows:

* *“Though is not part of the framework, but it is important to prepare the mind of stakeholders on constraints that can influence the organisations maturity on those critical success factors in the framework in Nigeria”.*
* *“The framework is too voluminous”.*

(2) The case studies assessment on suitability and applicability of the framework showed a consensus among the stakeholders that the framework is suitable for use and has practical relevance in PPP projects implementation particularly in Nigeria. Several of the stakeholder responses are as follows:

* A project consultant in case study 3 has this to say:

“*The framework is first of its kind in implementing PPP projects in Nigeria. It offers a useful guide”*.

* A stakeholder from Lagos State Development and Property Corporation (LSDPC) that involved in case study 5 said:

*“The framework is logical, clear and very useful. But if it can be assessed electronically, it would facilitate the usage”.*

* A stakeholder from Lagos State Public Private Partnership (PPP) Office that involved in case study 1 said:

*“This is a thorough framework for measuring the maturity of different stakeholder organisations on critical success factors. The framework captured all critical success factors that always present in successful PPP projects in Nigeria. Moreover, the framework can be used as an assessment tool for prequalification of bidders in future PPP projects in Nigeria*”.

(3) Based on these selected responses and other meaningful recommendations made by the selected stakeholders in the six case studies, it is evident that the framework is relevant and very useful in PPP projects implementation in Nigeria and the stakeholders are happy to use the framework.

To further prove the reliability and validity of the framework developed in this study, external validation was conducted (see Figure 2). This validation process involved the PPP experts in the public and private sector organisations, and academia. This is supported by earlier researchers. For instance, Liyanage and Egbu (2008) refined and validated the performance management framework (PMF) using the views of practitioners and academia, and the academia were mainly university lecturers and professors. Cheung (2009) validated a best practice framework for implementing PPPs in Hong Kong using nine respondents comprised PPP experts and academia among others. Therefore, the validation and evaluation of the framework was based on six assessment criteria identified by Yeung (2007), Cheung (2009), and Awodele (2012). The six assessment criteria include comprehensiveness; objectivity; practicality; replicability; reliability; and overall suitability of the framework for use in Nigeria. In this regard, the six aforementioned assessment criteria were used to develop a questionnaire survey for validation and evaluation of the framework. The questionnaire survey was based on a similar validation process undertaken by previous researchers. For instance, Yeung (2007) adopted questionnaire survey to validate the partnering performance index model. Cheung (2009) conducted questionnaire survey to validate the best practice framework for implementing PPP projects in Hong Kong. Awodele (2012) employed questionnaire survey to validate the framework for managing risk in the privately financed project in Nigeria among others. Thus, the following criteria were set-up to select the respondents for validation exercise:

* Having extensive working experience in PPP projects in Nigeria.
* Involving directly, recently, or currently in PPP projects in Nigeria.
* Having reached the managerial level in the public sector or managing director in the private sector or active researcher in academia.

Therefore, for equal representation nine prospective respondents were purposively selected having met the aforementioned criteria to include three each from the public sector, private sector, and academia. This approach is supported by earlier researchers (see Cheung, 2009) among others. Against this backdrop, an e-mail invitation/request for participation in the validation and evaluation stage of the framework was sent to the nine selected prospective respondents. The nine selected respondents were agreed to participate in the validation exercise. Therefore, the evaluation instrument (i.e. questionnaire) and the framework were sent to the nine respondents via email. The questionnaire was divided into two sections. The first section contained purpose, background and information of the respondent. The other section comprised the six validation assessment criteria. Thus, the respondents were asked to rate their extent of satisfaction for each of the six validation criteria, based on a scoring scale from 1-5: Where, 5- Excellent; 4- Above Average; 3- Average; 2- Below Average; and 1- Poor. The detail background information of respondents involved in validation of the framework is presented in Table 6 as follows:

**<<<<<<<<<<<<<<<<<<<< Insert Table 6>>>>>>>>>>>>>>>>>>**

Table 6 revealed a total of nine respondents comprised three each from the public sector, private sector, and academia. The academic qualification of the respondents indicates that one respondent has the bachelor degree (BSc). Six respondents have master’s degree (MSc), and two of the respondents have PhD in their fields of study. Similarly, the respondents have professional experience ranging from 18-36 years in their various sectors comprising construction industry, active researcher among others (see Table 6). Based on the foregoing, it is evident that the respondents have vast experience in PPPs and adequate professional experience. It can be deduced that the validation and evaluation provided by these respondents are reliable and a true assessment of the newly developed framework. Further, the result of the framework validation is presented in Table 7.

**<<<<<<<<<<<<<<<<<<< Insert Table 7 >>>>>>>>>>>>>>>>>>>>**

Based on the results obtained from the validation exercise (see Table 7), it is evident that “degree of comprehensiveness” of the framework has the highest mean score value of 4.11 among the six validation assessment criteria adopted in evaluating the framework (see Table 7). This implies that the framework is very thorough and rigorous. Also, “overall suitability of the framework in PPP projects in Nigeria” was rated second with a mean score value of 4.00; this means that the framework offers a useful guide for improvement and suitable for use by stakeholder organisations involved in PPP infrastructure projects implementation in Nigeria. Thus, it can be deduced that the framework offers a better value in the identification of specific capabilities/or CSFs that demands special attention for successful PPP projects in Nigeria. Table 7 further indicated that all the six validation assessment criteria have the mean score values ranging from 3.67 to 4.11; this implies that all the respondents considered the framework very satisfactory in each of the six validation assessment criterion. Therefore, it is apparent that the newly developed framework was validated to be comprehensive, objective, practical, replicable, reliable, and suitable for use by stakeholder organisations in PPP projects implementation in Nigeria.

## Conclusions

Today, it is increasingly evident that a number of maturity models are in existence and applied to project management in the construction industry, most especially Capability Maturity Models (CMM) which has been documented being successfully used for process improvement in many disciplines. However, the applications of these maturity models to process improvement in PPP infrastructure projects implementation received scarce attention. Thus, there is a need for a methodical approach and standard to process improvement in PPP projects. Against this backdrop, this study adopted the concept of CMM with respect to critical success factors (CSFs) to develop a capability enhancement framework for stakeholder organisations in PPP projects. The application of the framework in assessing the current capability maturity levels of primary stakeholder organisations involved in PPP infrastructure projects in Nigeria revealed that public sector organisations were between maturity level 1 and maturity level 2 (out of 5 maturity levels) on each CSF applicable to them. While private sector organisations were mostly in maturity level 2 on each CSF associated with them. It is established in this study that Nigeria’s maturity is between maturity level 1 and maturity level 2 (out of 5 maturity levels) on CSFs that made PPP projects successful. These findings are similar to previous studies that found low maturity level, which is between level 1 and level 2 in all project management knowledge areas for public sector organisations involved in both large infrastructure projects development and in PPP infrastructure projects in South Africa and Botswana among others. This study is not without limitations. First, the identification of CSFs adopted to develop the framework based on a literature review, having other methods together such as questionnaire survey, which allows a rigorous statistical analysis may enrich the findings. Second, currently no such framework developed in this study exists for process improvement in PPP projects. Thus, the accuracy needs improvement in future work. Third, the framework is currently designed for stakeholder organisations in PPP projects, hence limiting the use of the framework to PPP projects only. Despite its limitations, the framework developed in this study would be a useful guide and providing roadmaps for improvement by indicating ‘what’ needs to be done in achieving higher capability maturity levels on each CSF applicable to both the public and private sector organisations in PPP projects in Nigeria. Also, the framework had provided the benchmark for the identification of methodical approach and standard to process improvement in PPP projects, which can be replicated in the developed and developing countries. Therefore, the framework is expected to enhance the success rate of PPP projects implementation, most especially in Nigeria and developing countries as a whole. The study findings would further enhance the conceptual and practical utility of the CSFs concept in the construction industry at large. Based on the findings of this study, the following policy recommendations are proposed:

* It is recommended that the public and private sector organisations in PPP projects, most especially in Nigeria and other developing countries are encouraged to apply the framework, as the framework provided feasible improvement roadmaps in achieving higher capability maturity levels.
* Since both the public and private sector organisations are in low capability maturity levels, it is therefore required of the stakeholder organisations in PPP projects implementation to undertake broad improvement programmes in achieving higher capability maturity levels. Consequently, once the improvement programmes are implemented; they need to be assessed to see whether they are effective.

It is evident that this study has not only made contributions to knowledge in relation to the use of CSFs to develop PPP process maturity framework for stakeholder organisations in PPP projects, but also contributes to the wider body of knowledge of process improvement in the construction industry. Therefore, further study should be conducted to widening the understanding of CSFs to develop PPP project process maturity in other countries, using a comparative approach.

## References

Ali, U., and Kidd, C. (2013), “Critical success factors for configuration management implementation”, *Industrial Management and Data* Systems, Vol. 113 No. 2, pp. 250-264.

Amaratunga, D. and Baldry, D. (2001), “Case study methodology as a means of theory building: performance measurement in facilities management organisations”, *Work Study,* Vol. 50 No. 3, pp. 95-104.

Australian Public Service Commission,(APSC) Report (2012), “Organisational capability”, available at: <http://www.apsc.gov.au/_data/assests/pdf_file/>(Accessed 28 July 2014).

Awodele, A. O. (2012), “Framework for managing risk in privately financed market projects in Nigeria”, unpublished PhD thesis, Heriot-Watt University, UK.

Babatunde, S.O., Opawole, A. and Akinsiku, O. E. (2012), “Critical success factors in public-private partnership (PPP) on infrastructure delivery in Nigeria”, *Journal of Facilities Management,* Vol. 10 No.3, pp. 212 – 225.

Babatunde, S.O., Perera, S., Zhou, L. and Udeaja, C. (2015), “Stakeholders’ perceptions on critical success factors for public-private partnership projects in Nigeria”, Built Environment Project and Asset Management (In press).

Badu, E., Edwards, D. J., Owusu-Manu, D., and Brown, D. M. (2012), “Barriers to the implementation of innovative financing (IF) of infrastructure”, *Journal of Financial Management of Property and Construction,* Vol. 17 No. 3, pp. 253 – 273.

Barkley, B. T. (2004), *Project Risk Management*, McGraw-Hill, New York.

Bay, A. F. and Skitmore, M. (2006), “Project management maturity: some results from Indonesia”, *Journal of Building and Construction Management*, Vol. 10, pp. 1-5.

Bullen, C.V. and Rockart, J. F. (1981), “A primer on critical success factors”, Sloan Working Paper No. 1220-81, CISR No. 69.

Chan, A. P. C., Yung, E. H. K., Lam, P. T. I., Tam, C. M., and Cheung, S. O. (2001), “Application of Delphi method in selection of procurement systems for construction projects”, *Construction Management and Economics,*Vol.19 No.7, pp. 699-718.

Cheung, E. (2009), “Developing a best practice framework for implementing public private partnership (PPPs) in Hong Kong*”*, unpublished PhD thesis, Queensland University of Technology, Australia.

Cheung, E., Chan, A. P. C., Lam, P. T. I., Chan, D. W. M., and Ke, Y. (2012), “A comparative study of critical success factors for public private partnerships (PPP) between Mainland China and Hong Kong special administrative region”, *Facilities-Special Issue on Facility Management Development,* Vol. 30 No.13/14, pp. 647-666.

Collis, J. and Hussey, R. (2003), Business Research: A Practical Guide for Undergraduate and Postgraduate Students, Palgrave Macmillan, New York, NY.

Construct IT, (2000), *Introduction to SPICE*, Construct IT Centre of Excellence, University of Salford, UK.

Construct IT, (2001), *SPICE FM: A step by step organisational development framework for facilities management*, Construct IT Centre of Excellence, University of Salford, UK.

Cooke-Davies, T. J. and Arzymanow, A. (2003), “The maturity of project management in different industries: an investigation into variations between project management models”, *International Journal of Project Management*, Vol. 21, pp. 471–478.

Crawford, J. K. (2006), “The project management maturity model”, *Information Systems Management,*Vol.23 No.4, pp. 50-58.

Creswell, J. W. (2009), *Research design: Qualitative, quantitative and mixed methods approaches*, Sage Publications: Thousand Oaks, California.

Crosby, P. B. (1979), *Quality is Free*, McGraw-Hill: New York.

Curtis, B., Hefley, W. E., and Miller, S. A. (2002), “Overview of the people capability maturity model”, availabe at: <http://www.informit.com/articles/article.aspx?p=25349&seqNum=4>(Accessed 28 July 2014)

Dada, M. O. and Oladokun, M. G. (2012), “Analysis of critical success sub-factors for public–private-partnerships in Nigeria”, *Alam Cipta,* Vol. 5 No. 2, pp.13-26.

Dainty, A. (2007), “A call for methodological pluralism in built environment research”, Proceedings of the Third Scottish Conference for Postgraduate Researchers of the Built and Natural Environment, November 20-22, Glasgow Caledonian University, UK.

Deloitte (2007), “Closing American infrastructure gap: the role of public private partnerships”, available at: http://www.delotte.com/assets/Dcom-UnitedStates/Local%20Assets/Documents/us\_ps\_PPPUS\_final(1).pdf (Accessed 25 January 2013).

Eadie, R., Perera, S. and Heaney, G. (2011), “Key process area mapping in the production of an e-capability maturity model for UK construction organisations”, *Journal of Financial Management of Property and Construction,* Vol.16 No. 3, pp. 197 – 210.

Eadie, R., Perera, S. and Heaney, G. (2012),"Capturing maturity of ICT applications in construction processes", *Journal of Financial Management of Property and Construction*, Vol. 17 No. 2, pp. 176 – 194.

Eisenhardt, K. M. (1989), “Building theories from case study research”, *Academy of Management Review,* Vol. 14 No. 4, pp. 532-550.

Famakin, I. O., Aje, I. O., and Ogunsemi, D. R. (2012), “Assessment of success factors for joint venture construction projects in Nigeria”, *Journal of Financial Management of Property and Construction,* Vol. 17 No. 2, pp. 153 - 165.

Fellows, R. R. and Liu, A. (2008), *Research methods for construction*, Wiley-Blackwell Science: London.

Flick, U. (2006), *An introduction to qualitative research*, Sage Publications: London.

Flyvbjerg, B. (2011), “Case study”, in N. K. Denzin and Y. S. Lincoln (Eds.), The SAGE handbook of qualitative research, Sage, Thousand Oaks, CA.

Fortune, J., and White, D. (2006), “Framing of project critical success factors by a systems model”, *International Journal of Project Management,* Vol. 24 No. 1, pp. 53-65.

Fraser, P., Moultrie, J. and Gregory, M. (2002), “The use of maturity models/grids as a tool in assessing product development capability”, Proceedings of IEEE International Engineering Management Conference, 19-20 August, IEMC, Cambridge, UK.

Hutchinson, A. & Finnemore, M. (1999), “Standardised process improvement for construction enterprises (SPICE)”, *Total quality management & business excellence,* Vol. 10 No.4, pp. 576-583.

Infrastructure Concession Regulatory Commission (ICRC) (2014),“Public-private partnership projects pipeline”, available at: <http://www.icrc.gov.ng/projects.php> (Accessed 24 May, 2015).

Jefferies, M. C., Gameson, R., and Rowlinson, S. (2002), “Critical success factors of the BOOT procurement system: Reflection from the stadium Australia case study”, *Engineering, Construction and Architectural Management,* Vol. 9 No. 4, pp. 352-361.

Kaur, J. (2014), “Comparative study of capability maturity model”, *International Journal of Advanced Research in Computer Science & Technology,* Vol. 2 No.1, pp. 47-49.

Keraminiyage, K. P., Amaratunga, D., and Haigh, R. P. (2006), “*Higher capability maturity dynamics of UK construction organisations*”, Paper presented at the 6th International Postgraduate Conference , 3-7 April, Salford, UK.

Keraminiyage, K. P., Amaratunga, R. D. G., and Haigh, R. P. (2007), “*Identifying higher capability maturity KPAs of construction organisations; model refinement through expert interviews*”, Paper presented at the 7th International Postgraduate Conference in the Built and Human Environment 28th - 29th March, Salford Quays, UK.

Kerzner, H. (1997), *Project management: a systems approach to planning, scheduling, and controlling*, John Wiley & Sons: Canada.

Kwak, Y. H., and Ibbs, C. W. (2002), “Project management process maturity (PM)2 model”, *Journal of Management in Engineering,* Vol. 18 No. 3, pp. 150–155.

Latham, M. (1994), *Constructing the Team*, HMSO: London.

Li, B., Akintoye, A., Edwards, P. J., and Hardcastle, C. (2005), “Critical success factors for PPP/PFI projects in the UK construction industry”, *Construction Management and Economics,* Vol. 23 No. 5, pp. 459-471.

Lianying, Z., Jing, H., and Xinxing, Z. (2012), “The project management maturity model and application based on PRINCE2”, *Procedia Engineering,* Vol. 29, pp. 3691-3697.

Liyanage, C. & Egbu, C. (2008), “A performance management framework for healthcare facilities management”, *Journal of Facilities Management,* Vol. 6 No. 1, pp. 23 – 36.

Niazi, M., Wilson, D., and Zowghi, D. (2003), “A maturity model for the implementation of software process improvement: an empirical study”, *The Journal of Systems and Software,* Vol. 74 No. 2, pp. 155–172.

Office of Government Commerce (OGC) (2003), “Portfolio, programme and project management maturity model (P3M3)”, version 0.1, December 2003, Office of Government Commerce.

Office of Government Commerce (OGC) (2004), “Prince2 Maturity Model”, version 3.0, Draft, April 2004, Office of Government Commerce.

Office of Government Commerce (OGC) (2010), “Portfolio, programme and project management maturity model (P3M3)”, version 2.1, available at: <http://www.p3m3-officialsite.com/P3M3Model/Model_mhtry.aspx> (Accessed 30 July 2014).

Paulk, M. C., Curtis, B., Chrissis, M. B., and Weber, C. V. (1993), *Capability Maturity Model for software, version 1.1*. Software Engineering Institute, Carnegie Mellon University, (CMU/SEI-93-TR-024).

Project Management Institute (PMI) (2003), “Organizational project management maturity models (OPM3) knowledge foundation”, available at: <http://faculty.kfupm.edu.sa/MGM/bubshait/project%20managem/PDF/opm3KF.pdf> (Accessed 30 July 2014).

PRINCE 2 (2012), “Maturity model (P2MM)”,available at: <http://www.prince2.com/prince2-maturity-models.aspx> (Accessed 30 July 2014).

Qiao, L., Wang, S. Q., Tiong, R. L. K., and Chan, T. S. (2001), “Framework for critical success factors of BOT projects in China”, *Journal of Project Finance,* Vol. 7 No. 1, pp. 53-61.

Ram, J., and Corkindale, D. (2014), “How “critical” are the critical success factors (CSFs)? examining the role of CSFs for ERP”, *Business Process Management Journal,* Vol. 20 No. 1, pp. 151-174.

Rwelamila, P. M. D. (2007), “Project management competence in public sector infrastructure organisations”, *Construction Management and Economics*, Vol. 25 No. 1, pp. 55 – 66.

Rwelamila, P. D. and Phungula, M.G. (2009) Managing the complexity of public private partnerships initiatives: how mature are South African public institutions? *In:* Dainty, A. (Ed) *Proceedings 25th Annual ARCOM Conference*, 7-9 September, Nottingham, UK.

Saleh, Y. and Alshawi, M. (2005), “An alternative model for measuring the success of IS projects: the GPIS model”, *Journal of Enterprise Information Management,* Vol. 18 No. 1, pp. 47-63.

Sarshar, M., Haigh, R. P., Finnemore, M., Aouad, G., Barrett, P., Baldry, D., and Sexton, M. (2000), “SPICE: a business process diagnostic tool for construction projects”, *Engineering, Construction and Architectural Management,* Vol. 3 No. 3, pp. 241-250.

SCRI, (2005), SPICE 3 - Structured process improvement for construction enterprises (SPICE) level III, Salford Centre for Research and Innovation (SCRI) in the built and human environment, University of Salford, UK.

Software Engineering Institute, (SEI) (2010), “CMMI for development, version 1.3: improving processes for developing better products and services”, technical report, CMU/SEI-2010-TR-033, available at: <http://www.sei.cmu.edu/reports/10tr033.pdf> (Accessed 28 July 2014).

Sun, M., Vidalakis, C., and Oza, T. (2009), “*A change management maturity model for construction projects”,* Proceedings 25th Annual ARCOM Conference, 7-9 September, Nottingham, UK.

Tembo, E., and Rwelamila, P. D. (2008), Project management maturity in public sector organizations: the case of Botswana”, in: K. Carter, S. Ogunlana, & A. Kaka (Eds.), Transformation through Construction, Proceedings of the CIB W55/W65 Joint Symposium, Dubai, United Arab Emirates, Heriott Watt University.

Thurairajah, N., Haigh, R. and Amaratunga, R.D.G. (2006), “Leadership in construction partnering projects: research methodological perspectives”, in Stephenson, P. and

Akintoye, A. (Eds), ARCOM Doctoral Workshop, Glasgow Caledonian University,

Glasgow.

Vetiva (2011), “Construction industry report a haven of opportunities”, available at <http://www.proshareng.com/admin/upload/reports/VetivResearchConstructioSectorReportMay2011.pdf> (Accessed 10 October 2012).

World Economic Forum (WEF)(2013), “Strategic infrastructure steps to prepare and accelerate public-private partnerships”, prepared in collaboration with the Boston consulting group, available at: <http://www3.weforum.org/docs/AF13/WEF_AF13_Strategic_Infrastructure_Initiative.pdf> (Accessed 10 December 2014)

Yeo, K. T., and Ren, Y. T. (2009), “Risk management capability maturity model for complex product systems (CoPS) projects”, *Systems Engineering* Vol. 12 No.4, pp. 275–294.

Yeung, F. Y. (2007), “Developing a partnering performance index (PPI) for construction projects-a fuzzy set theory approach”, (PhD thesis), The Hong Kong Polytechnic University, Hong Kong.

Yin, R. K. (1994), “Discovering the future of the case study method in evaluation research”, *Evaluation Practice,* Vol. 15, pp. 283-290.

Yin, R. K. (2003), *Case study research: design and methods*, Sage: Thousand Oaks, CA.

Yin, R. K. (2009), *Case study research, design and methods: Applied social research methods series*, Sage Publications: London.

Yin, R. K. (2012), *Applications of case study research*, Sage: Thousand Oaks, CA.

Zhang, X. (2005), “Critical success factors for public private partnerships in infrastructure development”, *Journal of Construction Engineering and Mangement, ASCE,* Vol. 131 No. 1, pp. 3-14.